RAZORPAY AI BUILDATHON  ·  STRATEGY & BUILD PLAN

The Recovery Play

Five tracks, ~30 working hours, 13 days. Only one has a bar you can fully clear inside Razorpay’s un-gated test mode — and it happens to reward exactly what you’re good at.

Deadline  5 September 2026          Runway  13 days          Budget  ~30 hours

Profile    full-stack + LLM app dev          Recommendation    Track 03

CONTENTS

1   Track 03 — AI Revenue Recovery   the call

2   All five tracks, read properly   scored for your profile

3   Why this track suits you specifically   against their four criteria

4   Salvage   the project, and the insight under it

5   The LLM is not in the money path   architecture

6   Four action classes, not one   the decision policy

7   Prove it against a counterfactual   the eval harness

8   Where the AI is, and where you refused to put it

9   Test-mode landmines   read before you write a line

10   Thirteen days, ~30 hours   the plan

11   What to cut, in order   contingency

12   The twelve answers   submission form

13   Pitch video beat sheet

14   What broke, and how you got out   the highest-leverage field

15   Two decisions that aren’t technical

THE CALL

# Track 03 — AI Revenue Recovery

BUILD THIS A recovery agent that knows when not to retry. Detect payments that failed, classify why, choose a bounded intervention, and prove across a batch that you recovered more money with fewer attempts than blind retry — and zero compliance violations.

The reasoning in one paragraph: Track 03’s bar is “measured money recovered across a batch, with compliant escalation, stopping rules, and an audit trail.” Every clause of that is achievable with Razorpay APIs that need no KYC, no support ticket, and no business account. That is not true of the other four. Track 01’s flagship directions lean on UPI mandate infrastructure that test mode explicitly does not support. Track 02 wants honest precision and recall from someone who isn’t an ML specialist, on disputes you cannot generate in test mode. Track 04 is genuinely achievable but underuses your edge. Track 05 throws away the home-turf advantage of building on their rails.

And there’s an asymmetry worth naming: Track 03 sounds operational and unglamorous, so it will draw fewer applicants than “agentic commerce.” Meanwhile it’s closer to Razorpay’s actual P&L than anything else on the list. That’s the arbitrage.

THE LANDSCAPE

# All five tracks, read properly

Scores are for your profile and budget, not in the abstract. A strong ML student should read the Track 02 row completely differently. Fit / feasibility / test-mode support are out of 10.

| Track | Fit | Feas | APIs | Crowd | The honest read |
| --- | --- | --- | --- | --- | --- |
| 01 Growth & Agentic Commerce | 8 | 3 | 3 | High | The magnet track. Also the trap: conversational checkout and agent-initiated payment both want UPI mandates, and test mode lists mandate creation as unsupported because it “involves actual banking infrastructure.” You’d spend your budget discovering that. The protocol angle (UCP, AP2, x402) is real and buildable, but it’s a 60-hour project pretending to be a 30-hour one. |
| 02 AI Risk Manager | 3 | 3 | 2 | Low | Lowest competition, highest skill floor. The bar demands measured precision, recall and false-positive cost on a held-out set — you’d be graded against people who do this properly. Compounding problem: the Disputes API is documented but there’s no way to generate test disputes, so a chargeback responder has no data to stand on. Skip. |
| 03 AI Revenue Recovery | 9 | 8 | 9 | Med | The pick. The only bar that maps cleanly onto un-gated APIs: deterministic failure injection via test cards, ~130 documented failure reasons, subscription dunning you can trigger on demand, payment links, and the full webhook set. Measurable by construction, which is exactly what the bar asks for. |
| 04 AI Finance Controller | 6 | 8 | 8 | Low | Your solid backup. The brief says synthetic data, which sidesteps the fact that settlement reports don’t populate in test mode. Very achievable. But reconciliation is mostly fuzzy matching plus rules — the LLM is marginal to the core, so your strongest muscle sits idle and the ceiling on “wow” is lower. |
| 05 Open Track | 5 | 5 | — | Med | “Open doesn’t mean easier” is on the page for a reason. Same execution bar, minus the signal that you understand their business. Only correct if you have a problem you know deeply that they’d never think of — and you don’t need 13 days to discover one. |

One more point in Track 03’s favour: it lets you borrow from the others without being scored on them. A recovery agent naturally touches payment links and conversational intervention (Track 01), reconciling what actually got recovered (Track 04), and refusing to retry a risk decline (Track 02). You can gesture at three tracks while being judged on one.

FIT

# Why this track suits you specifically

Read the four judging criteria again — they’re unusually specific, and they tell you what to optimise.

| Criterion | How Track 03 answers it |
| --- | --- |
| Problem taste | Failed-payment recovery is a line item on Razorpay’s own revenue, not a toy. Every merchant on the platform loses money to it weekly. You don’t have to argue that it matters. |
| Build quality | “Would you trust it” is a payments question. A deterministic policy engine with unit tests and an append-only ledger answers it in a way a slick UI never can. |
| AI judgment | “The right tool in the right place, and where you chose not to use one.” This is the most revealing line on their page. Recovery has obvious places where an LLM is wrong — and you can show them. |
| Failure recovery | Test mode will break your assumptions in specific, documentable ways. That’s a gift: the failure story writes itself, and it’s the answer they say they read first. |

Notice how much of that is engineering judgment rather than model wrangling. That’s the shape of an LLM-application builder’s strength, and this track is where it converts most directly into score.

THE IDEA

# Salvage

Working name. Alternatives: Second Ask (leans on the restraint angle), Retry Desk (operational, plain), Winback (safe). Pick one and be consistent across repo, UI and video.

### The one-sentence pitch

Most payment recovery is blind retry. Salvage classifies why a payment failed, picks the one intervention that can actually work for that reason, refuses to act at all when acting would be wrong, and proves the difference across a batch.

### The insight the project is built on

Razorpay publishes a reference table of roughly 130 payment failure reasons, each with an explanation and a “Next Steps” column. Read it closely and something jumps out: every one of those next-steps is written as advice to the customer. “The customer must retry with a different card or method.” “The customer must enter correct authentication details.”

Nobody has encoded the other side — what should the merchant’s system automatically do? Those are different questions, and for some reason codes they point in opposite directions. Razorpay’s advice for payment_risk_check_failed is that the customer should try another card. But a merchant whose system automatically re-attempts a risk-declined payment is doing something that looks a great deal like card testing, and should not. Same reason code, opposite conclusion, because the actor changed.

That gap — between documented customer guidance and safe merchant automation — is the original contribution. It’s defensible in an interview, it’s grounded in their own docs, and it produces a genuinely non-obvious artifact: a merchant-side action policy over their reason taxonomy.

WHY THIS READS AS SENIOR The instinct in a hackathon is to make the AI do more. The move here is to make it do less, in the right place. A recovery system where the LLM never touches the money decision — only classification of the long tail and drafting of customer copy — is the architecture a payments company actually wants to see from someone they might hire.

HOW IT’S BUILT

# The LLM is not in the money path

This is the one architectural sentence to put on a slide, say out loud in the video, and put at the top of the README. Everything else follows from it.

### The pipeline

| # | Stage | Nature | What it does |
| --- | --- | --- | --- |
| — | Ingest | deterministic | Receives the payment.failed webhook. Verifies HMAC against the raw body, dedupes on event id, returns 202 immediately and queues the work. |
| — | Event store | deterministic | SQLite. Committed to the repo with seed data so a judge can clone and run. |
| 1 | Classifier | deterministic | Maps the reason code to one of four action classes using a reviewable data file. LLM fallback only for unmapped codes. |
| 2 | Policy engine | deterministic | Pure function: state in, allowed action set out. Unit-tested harder than anything else in the repo. |
| 3 | Planner | LLM — the only one | Chooses one action from the allowed set only. Cannot invent an action. Rationale captured to the ledger. |
| 4 | Gatekeeper | deterministic | Re-validates the proposal: attempt caps, cooldowns, per-customer contact limits, hard-stop list. Rejects anything off-list. |
| 5 | Executor | deterministic | Idempotent Razorpay calls, plus the outbox for rendered customer messages. |
| — | Ledger | append-only | Every stage writes: input state, reason and class, allowed actions, LLM rationale, gate verdict, action taken, outcome, prev_hash. |

### The five properties worth defending

- Constrained action set. The planner receives a list of permitted actions and must return one of them. It cannot invent “issue a goodwill refund.” If it returns something off-list, the gatekeeper rejects and the system falls back to the policy’s default action.

- Re-validation after the model. Stage 4 checks the proposal again against caps, cooldowns, contact limits and the hard-stop list. Belt and braces, deliberately. Say this out loud: the reason you re-check is that stage 3 consumes text that ultimately came from outside your system.

- Idempotency everywhere. Every Razorpay call carries a key derived from (payment_id, attempt_n, action). Webhooks dedupe on x-razorpay-event-id. Replaying the whole batch twice must produce identical state — make that a test.

- Hash-chained ledger. Each entry stores the SHA-256 of the previous entry. Twenty lines of code, and it turns “we log things” into “the audit trail is tamper-evident.” Ship a verify-ledger command that walks the chain.

- Fast webhook, async work. Return 202 immediately and process on a queue. Razorpay’s webhook timeout is 5 seconds; an inline LLM call will blow it, and repeated failures auto-disable the webhook after 24 hours of retries.

### Stack

Pick whichever language you’re fastest in and use it for everything — at 30 hours, a polyglot repo is a self-inflicted wound. SQLite either way: file-based, zero setup, and you can commit a seeded database so a judge who clones the repo gets a working demo in one command. Make npm run demo (or make demo) reproduce the entire evaluation end to end. “Does it run” is a stated criterion and one-command reproduction is worth more than it costs.

THE CORE

# Four action classes, not one

Encode this as data — a YAML or JSON file mapping reason code to action class — not as branching code. It’s reviewable, diffable, testable, and it makes a great appendix in the README. Then the policy engine is a small pure function over that table.

| Class | What it means and what to do | Representative reason codes |
| --- | --- | --- |
| A — auto-retry | Transient infrastructure failure. Nothing to do with the customer or their money. Retry on exponential backoff, no human contact, no notification. Highest recovery rate in the taxonomy and it costs the customer nothing. | issuer_technical_error, bank_not_available, gateway_technical_error, psp_not_available, payment_timed_out |
| B — retry on timing | The money isn’t there yet. Retrying in ninety seconds is pure waste; retrying at a better moment is the whole game. Schedule against a sensible window rather than a fixed backoff, cap total attempts, notify before the last one. | insufficient_funds, payment_limit_exceeded and the daily-cap variants |
| C — switch rail, ask once | Structurally unrecoverable on this instrument. No number of retries fixes an expired card. The only intervention that can work is reaching the customer with an alternative — a payment link on a different rail. One contact, then stop. | card_expired, card_disabled_for_online_payments, authentication_failed, otp_attempts_exceeded, card_number_invalid |
| D — hard stop | Do not touch. Automated re-attempts against a risk decline resemble card testing and can put the merchant in trouble. Log it, surface it to a human, take no automated action. This class is the thesis of the project. | payment_risk_check_failed, mandate_creation_declined, mandate revoked, anything with source = risk |

THE MOMENT THAT WINS THE DEMO Class D is where you deliberately diverge from Razorpay’s own documentation, and you should say so explicitly. Their reference says a customer facing payment_risk_check_failed should try a different card. Your system, acting as the merchant, refuses to auto-retry it at all — because customer guidance and merchant automation policy are not the same artifact. Being able to explain that distinction, on their own docs, is a stronger signal than any feature you could add.

The long tail matters too. You will not hand-map all ~130 reasons in 30 hours, and you shouldn’t pretend to. Map the ~25 that carry real volume, and route everything else to an LLM fallback that assigns a class and is required to justify it against the four definitions. Then report what fraction of the batch hit the fallback. An honest coverage number beats a fake complete map.

THE DIFFERENTIATOR

# Prove it against a counterfactual

Here’s what separates this from every other submission: almost everyone will build an agent that retries failed payments and demo it working on one payment. The bar explicitly asks for “measured money recovered across a batch.” Take that literally.

### Run three policies over the identical seeded batch

- Baseline A — retry everything, 3×. The naive default, and roughly what unsophisticated dunning does.

- Baseline B — never retry. The do-nothing floor. Establishes what’s recovered by customers coming back on their own.

- Salvage. Class-aware, gated, with stopping rules.

The agent should not necessarily win on raw recovery rate — retry-everything might edge it there. It should win decisively on money recovered per attempt, on customer contacts spent, and on compliance violations. Reporting a metric where you lose, and explaining why that’s the right trade, is worth more than a clean sweep.

| Metric | Retry all 3× | Never retry | Salvage | Why it matters |
| --- | --- | --- | --- | --- |
| Recovery rate | — | — | — | Table stakes. May be close between A and Salvage. |
| ₹ recovered per attempt | — | — | — | The headline. Efficiency, not brute force. |
| Wasted attempts | — | — | — | Retries against structurally unrecoverable failures. |
| Customer contacts | — | — | — | Annoyance has a cost even when it works. |
| Compliance violations | — | — | 0 | Auto-retries on risk declines. Salvage must be zero. |
| Long-tail fallback rate | — | — | — | Honesty about map coverage. |

Leave these blank until you have real output. Do not put invented numbers in your README or video — a judge who asks one follow-up question will find them, and that’s fatal in a hiring process. The structure of the table is the deliverable; you fill it on day 8.

### The honesty section, and why it’s an asset

You cannot generate 500 real failed payments in test mode. So don’t claim to. Build a deterministic simulator that generates a realistic batch with a hidden ground-truth recoverability model the agent never sees — then run ~20 genuinely real failed payments through Razorpay test mode using the failure-injection cards, and show they traverse the identical pipeline.

Then write a README section titled What is real and what is simulated, drawing the line precisely: the pipeline, the reason codes, the API calls and the webhook handling are real; the volume and the recovery outcomes are simulated, with the model’s assumptions stated. Most students will blur this. Drawing it sharply is the single clearest signal of research maturity you can send, and it directly serves the “honest metrics” instinct that runs through their whole rubric.

CALIBRATE THE SIMULATOR HONESTLY TOO Don’t invent authoritative-sounding recovery probabilities and present them as industry figures. Either derive them from a cited source, or state plainly that they’re assumptions chosen to be conservative, and show that your conclusion holds across a sensitivity sweep. A one-line sensitivity check — “Salvage still wins on ₹/attempt across ±30% on every assumed probability” — is cheap to run and very hard to argue with.

JUDGING CRITERION 3

# Where the AI is, and where you refused to put it

Make this an explicit README section with this exact framing. They asked for it in the rubric; almost nobody will answer it directly.

| LLM used, deliberately | LLM refused, deliberately |
| --- | --- |
| Long-tail classification. Reason codes outside the hand-mapped set get classified into one of four classes with a justification. | The retry decision itself. Deterministic map. Identical on every run and reviewable by a compliance person who doesn’t read code. |
| Customer message drafting. Tone, language (including Hinglish, which the track brief itself gestures at), and context-appropriate phrasing. Genuinely fuzzy, genuinely valuable. | Retry timing. Backoff arithmetic. A model adds nondeterminism and zero accuracy. |
| Operator brief. Summarising a batch run into something a human can act on in thirty seconds. | Amount handling. Never let a model emit a number that becomes a currency value. Integer minor units, computed in code. |
| Exception triage. Explaining why a stopped item was stopped, in plain language. | Gate decisions. Caps, cooldowns and stop-lists are pure functions with tests. Non-negotiable. |

If you want one line for the video: “There are four places I could have put a model in the money path. I put it in none of them, and I can show you the tests that keep it out.”

BEFORE YOU WRITE A LINE

# Test-mode landmines

These will eat your budget if you find them on day nine instead of day one. Verify each yourself early — treat this as a checklist, not gospel, since sandbox behaviour changes.

| Area | Status | What to do about it |
| --- | --- | --- |
| SMS / email delivery | Suppressed | Notifications are suppressed in test mode. notify_by returns success and nothing is delivered. Build an outbox with a pluggable transport; test mode persists the rendered payload and the console displays it. This is a feature, not a workaround — say so. |
| UPI AutoPay / e-mandates | Blocked | Needs a support ticket to activate, and mandate creation is listed as unsupported in test mode. Do not build on it. This is the single biggest reason Track 01 is riskier than it looks. |
| Smart Collect / virtual accounts | Blocked | Requires a current or escrow account. Not a student path. |
| Settlement reports | Empty | Endpoint responds; data depends on real money movement. Fine for Track 04 (the brief says synthetic), useless as a live data source. |
| Disputes | Read-only | API documented and callable, but no documented way to generate a test dispute. A chargeback project would have zero objects to work on. |
| Abandoned cart | Doesn’t exist | No abandoned-cart API, endpoint or webhook. Nearest honest proxy is an order created where order.paid never arrives — which you compute yourself. Don’t promise cart data you can’t get. |
| Webhook tooling | None | No stripe listen equivalent — no replay, no trigger. Every event must be earned with a real test transaction. Write a seeding script on day 2 or you’ll hand-click the mock bank page a hundred times. |
| Webhook endpoint rules | Fiddly | localhost rejected (use a tunnel), any URL containing “razorpay” rejected, ports 80/443 only, 5-second timeout, auto-disables after 24h of failures. Verify HMAC against the raw body, not the parsed object. |
| Card tokens | 3-day TTL | Test-mode tokens expire in three days. Set up a subscription on day 3, test on day 7, and it breaks — you’ll waste an hour blaming your code. |
| Failure injection | Excellent | A documented card matrix maps specific test cards to specific failure reasons (timeout, insufficient funds, declined, gateway error, auth failed, and more) — click Failure on the mock bank page. UPI has success@razorpay / failure@razorpay. Only ~8 reasons are injectable, so read the reason field generically; never switch on the eight you can produce. |
| Subscription dunning | Good | Test mode has a “Charge this now” button to fire a due charge without waiting. With subscription.pending and subscription.halted, that’s a real failed-recurring-payment testbed. Needs Flash Checkout enabled — self-serve, no ticket. |
| Docs in LLM-readable form | Use this | Razorpay publishes plain-Markdown mirrors of the entire doc set, indexed at razorpay.com/docs/llms.txt. Far better than fighting the JS-rendered docs site, and ideal for grounding your own tooling. |

EXECUTION

# Thirteen days, ~30 hours

Front-loaded on de-risking. The first two days exist to discover breakage while you still have room to route around it. Shaded rows are the days where, if you’re behind, you stop and fix rather than push on.

| Day | Hrs | Focus | What happens |
| --- | --- | --- | --- |
| D1 | 2h | Prove the ground is solid | Test account, keys, one successful payment and one failed payment via the injection cards. Confirm the reason code matches the matrix. Repo, README skeleton, licence. If reason codes don’t land as expected, everything downstream changes — find out now. |
| D2 | 3h | Webhooks, properly | Tunnel, endpoint registration, raw-body HMAC verification, dedupe on event id, return 202 and queue. Then the seeding script that drives N test payments automatically. This unlocks every other day. |
| D3 | 3h | The taxonomy | Encode reason → class as a data file. Map the ~25 that matter. Write the four class definitions precisely enough that the LLM fallback can be held to them. Unit tests on the map. |
| D4 | 3h | Policy engine + gatekeeper | Pure function: state in, allowed actions out. Caps, cooldowns, contact limits, hard-stop list. Test this harder than anything else in the repo — it’s what makes the system trustworthy, and what a reviewer reads first. |
| D5 | 2h | Executor, outbox, ledger | Idempotency keys, Razorpay calls, rendered-message outbox, append-only hash-chained ledger plus a verify-ledger command. |
| D6 | 3h | The planner | Structured output, constrained to the allowed set, rationale captured to the ledger. Long-tail classifier fallback. Build the naive version first and let it misbehave — you want that incident recorded. |
| D7 | 3h | Simulator | Seeded batch generator with a hidden ground-truth recoverability model. Deterministic — same seed, same batch, every time. |
| D8 | 3h | Eval harness — the centrepiece | Three policies over one batch, metrics table, results.json, sensitivity sweep. This is the day the project becomes a submission rather than a demo. Everything after this is negotiable; this is not. |
| D9 | 3h | Operator console | Decision cards showing the full chain: reason, class, allowed set, rationale, gate verdict, action, outcome. Batch results view. Ledger view. Cut to a generated static report if behind. |
| D10 | 2h | Real end-to-end | ~20 genuine test-mode payments through the whole pipeline. Fix what breaks. Keep the incident log current — you’re writing the answer to form question 12 as you go. |
| D11 | 2h | README | Judges read this before your code. Architecture, results, the AI-used/AI-refused section, real-vs-simulated, stopping rules, incident log, known limits. Verify one-command repro from a clean clone. |
| D12 | 2h | Record and cut the video | Script it against the beat sheet. Expect two or three takes. Unlisted is fine. |
| D13 | 1h | Submit — with a day in hand | Repo public, video link works signed-out, form filled. Do not plan to submit on the 5th; plan to submit on the 3rd or 4th. |

Totals ~32h against a ~30h budget, which is intentional — the overage is absorbed by the scope cuts below rather than by your sleep.

CONTINGENCY

# What to cut, in order

### Cut in this order

- The live console → a static HTML report generated by the eval harness. Keeps the decision cards, drops the UI work.

- The LLM long-tail fallback → unmapped reasons route to a conservative default class and get counted. Report the coverage gap honestly.

- Batch size 500 → 200. The comparison holds.

- Two policies instead of three — keep retry-all, drop never-retry.

### Never cut

- The policy engine’s unit tests.

- The counterfactual comparison.

- The audit ledger.

- The real-vs-simulated honesty section.

- The incident log.

Each of these maps to a stated judging criterion. The console maps to none of them.

SUBMISSION

# The twelve answers

Six are administrative. Six matter. The page tells you outright that the last one is the one they read first — believe them.

| Field | How to answer |
| --- | --- |
| Project name | Short, real-sounding, consistent everywhere. Avoid a name that needs explaining. |
| What it solves | Lead with the mechanism, not the category. Not “an AI agent for payment recovery” — that’s what everyone writes. Closer to: “Payment recovery is usually blind retry. This classifies why a payment failed, picks the one intervention that can work for that reason, refuses to act when acting would be non-compliant, and measures the difference against a retry-everything baseline across a batch.” Every clause is a claim you can back. |
| GitHub repo, public | Check it clones and runs from a clean directory with no local state. Commit the seeded database. A judge who can’t run it in two minutes reads your README instead of your work. |
| 5-minute pitch video | See the beat sheet. Test the link signed out of your account. |
| Track | 03. |
| What broke, and how you got out | The one they read first. Specific, technical, honest, and load-bearing: the thing that broke should have changed your architecture. Vague answers (“had some bugs, fixed them”) waste the highest-leverage field on the form. |

FIVE MINUTES

# Pitch video beat sheet

| Time | Beat |
| --- | --- |
| 0:00 | The problem, concretely. A failed payment isn’t one thing — it’s ~130 different things, and treating them identically is why recovery underperforms. Ten seconds on the reason table. |
| 0:30 | Live: a real failure. Trigger an insufficient_funds payment in test mode. Follow it through the console. Show the decision card — classification, allowed actions, rationale, gate, action taken. |
| 1:15 | Live: the refusal. A risk-declined payment. The system stops. Explain why auto-retrying it would be wrong, and that this diverges deliberately from the customer-facing guidance in the docs. This is the beat people will remember. |
| 2:00 | The batch. Three policies, one seeded batch, the results table. Land on money-recovered-per-attempt and zero compliance violations. Name what you lose on, and why that trade is right. |
| 3:15 | Architecture, one slide. “The LLM is not in the money path.” Where you used a model, where you refused to, and the tests that enforce it. |
| 4:00 | What broke. Thirty seconds on the incident and the redesign it forced. |
| 4:30 | Real vs simulated, and limits. Draw the line explicitly, name what you’d build next. Close. |

PRODUCTION NOTES Screen recording with your voice over it beats a talking head. Show the terminal and the code, not just the UI — “would you trust it” is answered by what the repo looks like. Script it, or you’ll ramble past five minutes. Don’t open with your name and college; open with the problem.

THE HIGHEST-LEVERAGE FIELD

# What broke, and how you got out

Keep an INCIDENTS.md from day one and write entries as they happen. You will not remember the details on day twelve, and reconstructed stories read as reconstructed.

These are the failures this build is likely to hand you. Don’t pre-write them — let them happen, then write what actually occurred. An invented incident is detectable and it would cost you the exact credibility the field exists to test.

| Likelihood | Incident | Why it makes a good answer |
| --- | --- | --- |
| Most likely — strongest | The planner tried to move money | Build v1 with an unconstrained planner and there’s a real chance it proposes something like a goodwill refund or discount to recover a customer — i.e. it tries to send money out during a recovery flow. Alarming in exactly the right way for a payments company, and the fix is the whole architecture: constrain the action set upstream, re-validate downstream, never let the model originate a money action. |
| Very likely | The webhook auto-disabled | Doing LLM work inline blows the 5-second webhook timeout; enough consecutive failures and Razorpay disables the endpoint after its retry window. Diagnosing that from silence — no events, no errors, everything “fine” — then rebuilding as 202-plus-queue is a genuinely good story about understanding delivery semantics rather than just handlers. |
| Likely | Notifications that never send | The notify call succeeds and nothing arrives, because test mode suppresses delivery silently. Leads to the outbox pattern with a pluggable transport — a design improvement forced by a constraint, which is the best kind of failure story. |
| Possible | Tokens expired mid-test | Three-day test-mode token TTL breaks a subscription flow you set up earlier in the week. Small, but a real lesson about sandbox lifetimes leaking into test design, and the kind of specific detail that reads as lived. |

HOW TO WRITE THE ANSWER Four sentences: what you observed, what you initially thought was wrong, what was actually wrong, and what you changed structurally as a result. The fourth sentence is the one being graded — it’s the difference between “I fixed a bug” and “I found a design flaw and redesigned around it.”

LAST THING

# Two decisions that aren’t technical

The relocation is real. In-person in Bangalore from September, six or twelve months, graduating 2027 or later. That likely means a semester away or a serious juggling act. Worth deciding before you spend thirty hours — not after.

Ship on the 3rd. The deadline is the 5th. Repos break, videos fail to upload, forms time out. A day of buffer costs you nothing and removes the only failure mode that would make all of this worthless.

The whole strategy in one line: pick the track whose bar you can fully clear, then clear it in a way that shows judgment rather than volume.

WHERE THIS CAME FROM

Track briefs read directly from the buildathon page, including the four hidden behind tabs. API and test-mode claims come from Razorpay’s own documentation; the ~130-reason table and its “Next Steps” column were verified directly. Protocol landscape checked against primary specs and repositories. Anything marked as an assumption in this document is an assumption — verify the landmines yourself on day one, since sandbox behaviour changes.

razorpay.com/buildathon

razorpay.com/docs/llms.txt — full docs, LLM-readable

razorpay.com/docs/build/llm-docs/payments/payment-gateway/rainy-day/errors/error-reasons.md

razorpay.com/docs/payments/payments/test-card-details

razorpay.com/docs/webhooks  ·  razorpay.com/docs/payments/subscriptions

github.com/razorpay/razorpay-mcp-server